Preparation

[1 week]

Planning

[4 days]

Database Creation

[2 days]

Basic Frontend Coding

+

Testing

[2.5 weeks]

Backend Coding

+

Testing

[3.5 weeks]

Final Frontend Coding

+

Testing

[2.5 weeks]

Full Test 1

[3 days]

0

1

2

Extra Features Implementation

[2.5 weeks]

Full Test 2

[5 days]

3

4

Final Documentation

+

Report Generation

+

Delivery

[3 days]

Backend Refinement

+

Testing

[1.5 weeks]

**Target Deadlines –**

0: 20th Jan, 2014

1: 26th Jan, 2014

2: 23rd Feb, 2014

3: 16th Mar, 2014

4: 10th Apr, 2014

## **6.3 PERT Chart**